Microelectronic Project

# Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| No | Milestones | Deadline | Notes |
| 1 | Get task. | 30/05/2024 |  |
| 2 | Design architecture diagram. | 31/05/2024 |  |
| 3 | Design testbench. | 31/05/2024 |  |
| 4 | Distribute task/ decompose diagram. | 31/05/2024 |  |
| 5 | Build all components/modules and testbench. | 07/06/2024 |  |
| 6 | Integrate components/modules. | 08/06/2024 |  |
| 7 | Test | 8/06/2024 |  |
| 8 | Report | 10/06/2024 |  |

# Task and Assignment