Microelectronic Project

# Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| No | Milestones | Deadline | Notes |
| 1 | Get task | 30/05/2024 |  |
| 2 | literature research |  |  |
| 3 | Design architecture diagram | 31/05/2024 |  |
| 4 | Design testbench | 31/05/2024 |  |
| 5 | Distribute task/ decompose diagram | 31/05/2024 |  |
| 6 | Build all components/modules and testbench | 07/06/2024 |  |
| 7 | Integrate components/modules | 08/06/2024 |  |
| 8 | Test | 8/06/2024 |  |
| 9 | Report | 10/06/2024 |  |

# Task and Assignment

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No | Milestones | Subtask | Assignment | Deadline | Notes |
| 1 | Get task |  | everybody | 30/05 |  |
| 2 | literature research |  | everybody |  |  |
| 3 | Design architecture diagram |  | everybody | 31/05 |  |
| 4 | Design testbench |  | everybody | 31/05 |  |
| 5 | Distribute task/ decompose diagram |  | everybody | 31/05 |  |
| 6 | Build all components/modules and testbench | A | ? | 07/06 |  |
| 7 | B | ? |  |
| 8 | C | ? |  |
| 9 | D | ? |  |
| 10 | E | ? |  |
| 11 | F | ? |  |
| 12 | G | ? |  |
| 13 | Integrate components/modules |  |  | 08/06 |  |
| 14 | Test |  |  | 8/06 |  |
| 15 | Report |  |  | 10/06 |  |